Template Draw Schedule  (7/15)

DRAW SCHEDULES

(Check Only One)

________1. Percentage of Completion:

Progress Chart:                                % Draw

Clear, Grade, Excavation

& Foundation			 4

Fill, Rough Plumbing & Slab/

Floor System			11

Exterior & Interior Wall Framing

& Sheathing		               10

Roof Framing, Decking & Felt	 6

Air Cond. & Heating Rough-In	 4

Tub Set and Plumbing Top-Out	 5

Electrical Rough-In		 4

Windows Installed		 2

Exterior Paint			 1

Veneer, or Exterior Siding		 12

Roofing Done			 3

Exterior Wall Insulation

Sheet rock and Plaster		  7

Kitchen Cabinets & Bath Vanities	  5

Ceramic Tile in Baths		  3

Plumbing Trim-Out		  5

Interior Trim and Hardware	  6

A/C & Heating Trim-Out		  4

Electrical Trim-Out & Lighting	  3

Interior Painting			  3

Final Clean-up & Delivery of House 2

Total                       100%

_________2. Completion of Stages:

Stage				% Draw

a. Pre-construction	_________%

b. Slab  poured  		_________%

c. Lintel Poured  	_________%

d. Dried In 		_________%

e. Cabinets Installed  		_________%

f. Completion		_________%

Total      =  		 __  100___%